Oh

## Kensington Community Aquatic and Recreation Centre redevelopment

## Project update

### December 2023

### Bringing state-of-the-art facilities to the community, including a new 25-metre pool, water play area, gym, community spaces and three indoor multi-sports courts.

### What’s been happening?

### Over the past few months, we’ve installed metal framing and walls for the stadium, and started metal framing on the first floor.

### Concrete slabs are almost complete on the ground and first floors, and we’re continuing works on the pool shell and aquatic area.

### What’s coming up?

### In early 2024, we’re planning to install the roof of the stadium and start the fit out of electrical services.

### Works will continue in the aquatic area, including the installation of metal framing for the pool hall.

### **Holiday break**

### Noise and traffic disruptions will be minimal during the holiday period from Friday 22 December 2023 to Wednesday 10 January 2024.

### Did you know?

### So far, we’ve removed approximately 40,000 tonnes of soil from the construction site, which equals to almost 650 trams.

### For more information

### Visit [melbourne.vic.gov.au/cityprojects](https://www.melbourne.vic.gov.au/building-and-development/shaping-the-city/city-projects/Pages/city-projects.aspx)[[1]](#endnote-1), call 9658 9658 or email the project team at [KCARC@melbourne.vic.gov.au](mailto:KCARC@melbourne.vic.gov.au)

### Interpreter services

### We cater for people of all backgrounds. Please call 03 9280 0726.

1. https://www.melbourne.vic.gov.au/building-and-development/shaping-the-city/city-projects/pages/kensington-community-recreation-centre-redevelopment.aspx [↑](#endnote-ref-1)